Sparrow (Strata Edition)

Versión 1.0 | April 2026

| About this project This document outlines the statement of work for WakeUp Labs to carry out the development of Sparrow (Strata Edition). It is a fork of the Sparrow bitcoin wallet that enables users to make deposit and withdrawal requests to/from Alpen via the Strata bridge. | Notes This document contains exclusive and confidential material. Any unauthorized reproduction, use, or disclosure of this material, in whole or in part, is strictly prohibited. |
| --- | --- |

# Goal

The objective of this proposal is to design, implement, and deliver Sparrow (Strata Edition), a fork of the open-source Sparrow bitcoin wallet extended to support Strata bridge deposit as well as an independent Safe App to execute the withdrawal flows. The application will allow users to deposit BTC to an Alpen address and withdraw BTC from the Safe App  back to a bitcoin address. WakeUp Labs will be responsible for all implementation, testing, and production readiness of the requirements defined in this document.

## Scope

WakeUp Labs will be responsible for implementing, testing, and validating the requirements listed in this document for Sparrow (Strata Edition). The scope includes:

•   	Forking Sparrow and integrating the Strata-specific deposit request transaction logic

•   	Implementing the deposit flow: address validation (ERC-7930 / EIP-55), amount validation, fee display, coin control, hardware wallet verification, and bridge key mismatch detection

•   	Implementing the withdrawal flow  as an independent Safe App:  destination and amount validation, op_fee display.

•   	Implementing the Reclaim BTC flow for expired deposit request UTXOs in the Sparrow fork.

•   	Delivering reproducible builds with multi-employee release signing

Any work outside the requirements explicitly listed in this document will be considered out of scope unless otherwise agreed in writing.

## Background

Alpen is an EVM-compatible blockchain that uses Bitcoin for settlement, consensus, and data availability. Users can transfer their BTC between Alpen and the Bitcoin mainchain using the 1:N Strata bridge. Sparrow (Strata Edition) enables users to make a deposit or reclaim requests to the Strata bridge.

We implement the deposit and reclaim functionality as a fork of Sparrow, rather than as an extension to the existing Alpen CLI, because Sparrow already supports all of the underlying Bitcoin functionality required, including creating and signing Taproot transactions using single-sig or multisig addresses and connecting to self-hosted or third-party full nodes. By building on Sparrow, WakeUp Labs can focus entirely on the Strata-specific transaction logic. An independent Safe App is used to support withdrawal requests from the Alpen blockchain.

## Technical Approach

The Strata bridge bitcoin operations (deposit and reclaim) will be implemented natively in Java within the Sparrow fork, rather than integrating the existing Rust CLI. While the withdraw flow that lives on the EVM side of the chain will be implemented in a separate Safe AppThis decision is based on the following considerations:

- Sparrow already covers most of the underlying Bitcoin transaction logic. The Strata-specific logic represents an incremental addition on top of a solid foundation.

- Native integration keeps the build pipeline clean. Embedding or calling a Rust binary from Java (via JNI or subprocess) would significantly complicate the build and packaging process, particularly given that reproducible builds are already an identified risk in this project. A pure Java implementation avoids adding a second language and toolchain to the build.

- The Rust CLI serves as a reference implementation. Rather than being integrated technically, the existing CLI will be used as documentation. Its logic will be read, understood, and ported to Java. This gives us a well-defined specification to work from without coupling the two codebases.

- WalletConnect integration in Java within the Sparrow app seems to be more complex than expected and, after further analysis, does not justify the required effort. Instead, we will develop a Safe App that provides a frictionless experience for EVM users familiar with the ecosystem, while keeping the implementation simple and straightforward. The link to this will be included in the Sparrow app itself

Key unknown: The main open question is how much of the Rust CLI logic falls outside what Sparrow already provides. A review of the CLI repository early in the project will be required to scope this gap accurately before committing to final estimates.

## Requirements

This section outlines the functional and technical requirements for Sparrow (Strata Edition), as defined in the PRD provided by Alpen Labs.

### 1. Installation

| Requirement | Notes |
| --- | --- |
| Multiplatform install | Sparrow already runs on all three platforms; validate installers aren't broken by the new changes |
| Reproducible builds | jpackage on macOS/Windows injects variable metadata; needs a dedicated spike before committing to estimates. Main risk of the section |
| Multi-employee release signing | GPG signed GitHub Releases; mainly a process/ceremony definition + pipeline automation |
| Diff-reviewable fork | Git discipline: keep Strata commits on top of the forked Sparrow tag; diff is trivial with git diff <tag>...HEAD |
| Same install process | Comes by default if installers are not touched |
| Mainnet & testnet | Sparrow already handles BTC networks; work is adding Alpen network configs and making node endpoints env-configurable |
| Any Sparrow wallet type | Standard tx construction works across wallet types; complexity is ensuring the reclaim script always derives a valid user Taproot key regardless of wallet type |

Disclaimers:

1.b Reproducible builds:

The project will rely on Sparrow’s existing reproducible build tooling: https://github.com/sparrowwallet/sparrow/blob/master/docs/reproducible.md.

We assume it will function correctly within the scope of the proposed modifications. If any limitations or issues arise, we will notify the Alpen team and evaluate alternative approaches, which may impact the timeline.

### Deposit Requests

| Requirement | Notes |
| --- | --- |
| Deposit tab with coin control | Coin control already exists in Sparrow; work is building the Strata section UI and wiring it to the deposit tx construction logic |
| ERC-7930 & EIP-55 address input | EIP-55 is straightforward; ERC-7930 is newer. Library maturity needs to be validated early |
| Critical error for non-Alpen address | Standard input validation |
| Amount validation & dynamic d value | Provided via config file. |
| Insufficient funds check | Already implemented in Sparrow; reuse existing logic |
| Fee display (deposit request tx fee + dep_fee) | Sparrow already computes tx fee; work is adding the dep_fee component from the Strata protocol on top |
| Change address | Already handled by Sparrow's standard change address logic |
| Hardware wallet verification (Ledger/Trezor) | Assumed to be standard functionality. |
| Confirm button + bridge key mismatch | Button logic is standard UI; the bridge key will be consumed and trusted from the provided config file. Since the config is part of the signed release, the signatures on the release are authenticating the config file contents. |

Risk Disclaimers:

2.i Hardware wallet verification: The ability to display Strata-specific deposit script details on Ledger and Trezor screens is subject to firmware and app limitations. An early integration spike will determine feasibility. If full verification is not achievable on both devices, a scoped fallback will be proposed and agreed upon with Alpen Labs.

2.j Bridge key authenticated source: The mechanism for the authenticated source that bridge keys are double-checked against must be defined and agreed upon with Alpen Labs before implementation begins.

### Withdrawal Requests

| Requirement | Notes |
| --- | --- |
| Withdrawal Safe App | Website built on React that leverages Safe’s native wallet context to let users submit withdrawal transactions to the alpen rpc. |
| Amount validation, gas estimation & insufficient funds | d value will be hardcoded into the app logic and structured in a way that its modification is simple and straightforward. |
| Confirm button + hardware wallet verification (EVM side) | Ledger/Trezor support for signing EVM transactions is limited and varies by firmware version; displaying Strata contract details legibly on device screen is not guaranteed. Needs an early spike alongside 2.i. |

Risk disclaimers:

3.f Hardware wallet verification (EVM): Ledger and Trezor support for EVM transaction signing varies across firmware versions and may not allow displaying Strata contract details in a human-readable format. This will be validated in the same spike as requirement 2.i. A fallback approach will be proposed if full verification is not achievable.

3.e Gas estimation: If the Alpen RPC node is unreachable, a fallback strategy for gas estimation must be defined to avoid blocking the withdrawal flow entirely.

### Reclaim BTC

| Requirement | Effort | Notes |
| --- | --- | --- |
| Detection of expired deposit request UTXOs | Med | Main complexity of the section: requires cross-referencing the user's transaction history with bridge state to identify UTXOs whose 144-block timelock has expired without being processed. To be derived on chain taking cli implementation as reference. |
| Reclaimable UTXO list UI | Low | Standard selection UI; Sparrow already has UTXO list components that can be reused |
| Reclaim action | Low | Routes to Sparrow's existing Send flow with destination auto-filled from an unused wallet address; minimal new logic |
| Retry deposit action | Low | Routes to the Deposit flow with selected UTXOs pre-loaded as coin control inputs; reuses logic from 2.a |

Risk disclaimer:

4.a — Expired UTXO detection: The mechanism for identifying expired deposit request UTXOs needs to be clarified with Alpen Labs before implementation. If the Strata node does not expose this information directly, deriving it from on-chain transaction history adds complexity and may impact performance for users with large transaction histories.

## Scope Summary

All requirements listed above represent the full implementation scope for this engagement. Sparrow (Strata Edition) will be built from scratch as a fork of the upstream Sparrow repository. The following items warrant special attention during development:

•   	Requirement 1.b / 1.c — Reproducible builds and multi-employee release signing require a defined build pipeline and signing ceremony process to be agreed upon with Alpen Labs early in the project

•   	Requirement 2.e / 3.e — The deposit/withdrawal unit amount d must be sourced dynamically from a Strata full node and must auto-update without source code changes

•   	Requirement 2.i / 3.f.iii — Ledger and Trezor hardware wallet verification of deposit and withdrawal details requires careful integration testing against actual hardware

•   	Requirement 2.j.iv — Bridge key mismatch detection must disable the deposit feature and display an error; hardcoded keys must be double-checked against an authenticated source on startup

•

All requirements will be re-validated during development to ensure correct behavior and resolution of any edge cases identified.

## Production Requirements

Deliver a production-ready Sparrow (Strata Edition) release with automated build, monitoring, and operational support.

1. Build & Release:

•   	Establish a reproducible build pipeline and release signing process with multiple Alpen Labs employees

•   	Publish releases on a publicly accessible channel (e.g., GitHub Releases) with verification instructions

•   	Deployment pipeline with documentation for the withdrawals Safe App.

•   	Document the build and release process step by step for reproducibility and handover

2. Maintenance & Support:

•   	Allocate a monthly production support window for maintenance and issue resolution

•   	Periodically review compatibility with upstream Sparrow updates and Safe App stack updates

•   	Apply minor fixes and upgrades to ensure continued correct operation

A monthly production support and maintenance service will be established to ensure the continued stability of Sparrow (Strata Edition). An initial estimate of approximately 10 hours per month is expected; a more accurate allocation will be provided after the initial release, based on observed usage and operational needs.

Commercial Model:

The monthly fee will cover infrastructure costs (if operated by WakeUp Labs), WakeUp Labs' operational and support fee, and a limited number of monitoring and support hours. Any issue requiring additional engineering effort beyond the included scope will be clearly reported, estimated, and agreed upon with Alpen Labs before execution.

## Disclaimer: Infrastructure and Third-Party Costs

Any backend infrastructure required by Sparrow (Strata Edition) will be provided and managed either by Alpen Labs or by WakeUp Labs. In the event that WakeUp Labs provides and operates the infrastructure, the corresponding costs will be billed separately and subject to prior agreement.

In addition, a monthly allocation of support hours will be required for ongoing production support, maintenance, and issue resolution. The scope, availability, and cost of these support hours will be defined and agreed upon in advance.

## Timeline & Milestones

| Phase | Duration |
| --- | --- |
| Phase 1: Setup and research | 1 week |
| Phase 2: Core Deposit Flow | 2 weeks |
| Phase 3: Withdrawal Flow in Safe App | 1.5 weeks |
| Phase 4: Reclaim BTC Flow | 1 week |
| Phase 5: Build Pipeline, Release Signing & QA | 2 weeks |
| Total (phases in parallel - see gantt) | 6 weeks |

Some phases can be done in parallel:

## Team

The project will be executed by a focused 3-person team:

- 1 Tech Lead (TL)

- 2 Senior Fullstack & Blockchain Engineers.

### Phase 1: Setup & Research

Goal:

Establish the Sparrow (Strata Edition) fork, project structure, build pipeline, and release signing process, ensuring the app is installable on all supported platforms and networks.

Key Activities:

- Fork upstream Sparrow and establish the Strata Edition project structure with a clean, diff-reviewable commit history on top of the forked Sparrow tag

- Configure mainnet and testnet environments for both Bitcoin and Alpen, making node endpoints configurable per environment

- Set up and validate the build pipeline for Linux, macOS, and Windows

- Run reproducible builds spike to identify and address non-deterministic build artifacts (timestamps, paths, metadata) across all three platforms

- Define and implement the multi-employee release signing process using GPG, including key publication and verification instructions for end users

- Validate Ledger and Trezor compatibility within the Sparrow fork as a baseline before deposit/withdrawal flows are built

- Verify current Safe’s requirements to build Safe Apps

Deliverables:

- Sparrow (Strata Edition) fork with clean project structure and reviewable diff against upstream

- Working builds for Linux, macOS, and Windows

- Reproducible builds spike report with findings and proposed approach

- Multi-employee release signing pipeline and user-facing verification documentation. Baseline Ledger/Trezor compatibility report

### Phase 2: Core Deposit Flow

Goal:

Implement the full Strata deposit request flow within the Sparrow fork, including address validation, amount validation, fee display, coin control, and hardware wallet verification.

Key Activities:

•   	Implement the Strata section UI with Deposit tab

•   	Implement ERC-7930 and EIP-55 address input and conversion to Strata bridge format

•   Implement fee display (deposit request tx fee + dep_fee) and s/vB fee rate selector

•   	Implement bridge key hardcode + authenticated source double-check with mismatch error handling

•   	Implement Ledger/Trezor deposit address and detail verification

Deliverables:

•   	Functional deposit flow with all validations and hardware wallet support

### Phase 3: Withdrawal Flow in Safe App

Goal:

Create a Safe App that implements the full withdrawal request flow,  network detection and switching, destination/amount validation, op_fee display, and transaction status handling.

Key Activities:

•   	Setup required connectors including for the Safe App to work correctly on Safe Wallet

•   	Implement wallet connection, address badge (copy / disconnect), and network mismatch detection (EIP-3085 / EIP-3326)

•   	Implement withdrawal destination validation for all supported address types and OP_RETURN

•   	Implement op_fee and receiving amount display

•   	Implement Ledger/Trezor withdrawal detail verification

•   	Implement a CI pipeline for linting, testing, etc.

Deliverables:

•   	Functional withdrawal flow with  all validations

### Phase 4: Reclaim BTC Flow

Goal:

Implement the Reclaim BTC tab for users whose deposit requests expired without being processed by the Strata bridge operators.

Key Activities:

•   	Implement Reclaim tab UI: UTXO list, individual/select-all selection, Clear button,  summary message indicating number of operations available to reclaim

•   	Implement "Reclaim" action routing to Sparrow Send flow with auto-filled destination address

•   	Implement "Retry deposit" action routing to Deposit flow with selected UTXOs as coin control inputs and ability to add further UTXOs

Deliverables:

•   	Functional Reclaim BTC flow with all selection and action requirements

### Phase 5: Build Pipeline, Release Signing & QA

Goal:

Establish reproducible builds, multi-employee release signing, and complete end-to-end QA across all flows and supported platforms.

Key Activities:

•   	Set up reproducible build pipeline (Linux, macOS, Windows)

•   	Set up Safe App build and deployment pipeline

•   	Implement multi-employee Alpen Labs release signing process

•   	Run end-to-end test scenarios for all flows on testnet

•   	Hardware wallet compatibility testing (Ledger and Trezor) for deposit and withdrawal flows

•   	Document installation, verification, and release procedures

Deliverables:

•   	Reproducible builds with verifiable release signatures

•   	End-to-end QA report covering all requirements

•   	User-facing installation and verification documentation

## Risks and Mitigation

Any unexpected technical, functional, or infrastructure-related findings identified during the execution of this project will be communicated in a timely manner, together with their corresponding analysis and recommendations.

•   	Upstream Sparrow compatibility: Changes to the upstream Sparrow codebase may conflict with Strata Edition modifications. WakeUp Labs will maintain a clean, diff-reviewable fork and establish a policy for upstream merges.

•   	Reproducible builds feasibility:. A dedicated spike will be run at the start of Phase 4 to confirm feasibility before committing to a release date.

•   	Hardware wallet verification (Ledger/Trezor): Assumed to be standard functionality.

•   	Bridge key mismatch: If the authenticated bridge key source is unavailable at startup, a clear degraded-mode policy (disable deposit, show error) will be implemented to avoid silent failures.

•   	An open question is how much of the Rust CLI logic falls outside what Sparrow already provides. A review of the CLI repository early in the project will be required to scope this gap accurately before committing to final estimates.